Activity: Scheduling Algorithms			Names: _________________

Math 107 – David Lippman – W10

T1 (7)

T5 (4)

T2 (2)

T3 (4)

T4 (6)

T6 (12)

T7 (6)

T10 (6)

T8 (3)

T9 (2)

1. Create a priority list for the digraph above using the Decreasing Time Algorithm.  Then schedule the tasks on two processors.

Priority List: ___________________________________________________________

Did the algorithm lead to a good schedule in this case?  If not, why?

2. Create a priority list for the digraph above using the Critical Path Algorithm.  Then schedule the tasks on two processors.

Priority List: ___________________________________________________________

Did the algorithm lead to a good schedule in this case?  If not, why?